Microsoft 365 Copilot

Implementation Training Runbook

AI 101 Training Series  |  LachesisAI  |  Portfolio Sample

Req 5944 – Texas DIR

| Document Version | Effective Date | Content Current As Of | Next Review | Prepared By |
| --- | --- | --- | --- | --- |
| v2.0 | March 2026 | March 23, 2026 | March 2027 | Nathan Weber / LachesisAI |

DRAFT — Portfolio Sample: This runbook is a sample training artifact. Organizational placeholders (e.g., contact information, internal system names) must be replaced with organization-specific values before use. Content current as of March 23, 2026. Licensing and certification details verified against official Microsoft Learn documentation on that date.

1. INTRODUCTION AND PURPOSE

This runbook provides standardized procedures for planning, delivering, and evaluating Microsoft 365 Copilot training programs within an organization. It is designed for use by training coordinators, IT trainers, and program managers responsible for Copilot deployment and adoption.

1.1 Scope

- Training methodology: consistent approach for delivering Copilot training across all M365 applications

- Operational frameworks: guidance for Copilot in Teams, SharePoint, Power Platform, and Copilot Studio

- Compliance alignment: training procedures aligned with applicable data protection and AI governance requirements

- Certification paths: recommended Microsoft certifications for trainers and implementers

1.2 Target Audience

| IT Training Staff | Facilitators delivering Copilot training sessions and producing instructional materials |
| --- | --- |
| IT Administrators | Personnel managing Copilot licensing, tenant configuration, and pre-deployment readiness |
| Business Unit Leads | Managers sponsoring Copilot adoption within their teams |
| End Users | Licensed Copilot users receiving foundational and advanced training |

1.3 Key Definitions

| Copilot | Microsoft's AI assistant integrated across M365 apps, powered by GPT-4o (general tasks) and GPT-5.1 (agent workflows) via Azure OpenAI Service |
| --- | --- |
| Declarative Agent | A customized, scope-grounded AI assistant built in Copilot Studio without custom coding; can be restricted to specific SharePoint directories or data sources |
| Copilot Studio | SaaS low-code platform for building custom agents, plugins, and multi-step automated workflows |
| Intelligent Recap | Teams feature generating automated meeting summaries, action items, and chapter markers; requires Teams Premium or M365 Copilot license |
| Hallucination | AI behavior where the model generates plausible-sounding but factually incorrect content; requires human verification before use |
| GCES Framework | Microsoft's official prompt engineering framework: Goal, Context, Expectations, Source |
| Prompt Injection | Security risk where malicious inputs in documents or external data attempt to alter Copilot's behavior; mitigated by Purview controls and user awareness training |
| Tenant Isolation | Architectural guarantee that Copilot data stays within the organization's M365 boundary; no cross-tenant sharing or foundation model training on customer data |

2. PRE-TRAINING REQUIREMENTS

2.1 Licensing and Technical Prerequisites

Verify the following before scheduling any training sessions:

| Base License | M365 E3, E5, Business Basic/Standard/Premium, or Office 365 E1/E3/E5 — one of these is required as a prerequisite for Copilot |
| --- | --- |
| Copilot Add-On | Microsoft 365 Copilot: $30/user/month (Enterprise, annual); $18–21/user/month (Business plans, current promos through March 2026). Monthly billing available at +5%. |
| App Update Channel | M365 apps must be on Current Channel or Monthly Enterprise Channel. Copilot is NOT supported on Semi-Annual Enterprise Channel. |
| Tenant Configuration | Copilot features must be enabled in M365 Admin Center; verify Copilot settings under Settings > Copilot |
| Network | Test bandwidth for live demonstrations; verify all participants can reach M365 services |
| Training Accounts | Use test/sandbox accounts with limited permissions for demonstrations — not production accounts with full data access |

2.2 Pre-Deployment Data Hygiene (Administrator Action Required)

Critical pre-deployment step: Because Copilot surfaces all content the user has permission to access, legacy oversharing becomes immediately visible. Complete the following before broad license assignment.

- Use SharePoint Advanced Management to audit the top 100 most-accessed SharePoint sites

- Prune obsolete permissions and remove overly broad access grants

- Disable the 'Everyone except external users' (EEEU) permission group at the tenant level

- Apply Microsoft Purview sensitivity labels to all confidential documentation prior to Copilot enablement

- Review and configure DLP policies in Purview to block sensitive data categories from Copilot prompts

2.3 Trainer Qualifications

Recommended certifications for Copilot trainers (updated Q1 2026). Note: MS-900 retires March 31, 2026 — plan transition to AB-900.

| Exam | Full Name | Content Areas | For This Role |
| --- | --- | --- | --- |
| MS-4005 | Craft Effective Prompts for Copilot for M365 | Prompt engineering; GCES framework; content creation, simplification, transformation | Primary cert for Copilot trainers — directly validates this runbook's content |
| MS-4004 | Empower Workforce with Copilot for M365 Use Cases | Business use cases; hands-on Copilot scenarios across M365 apps | Trainer and adoption specialist cert; requires M365 Copilot license access |
| AB-900 | M365 Copilot and Agent Administration Fundamentals (new 2025) | M365 core services; data protection/governance; security for Copilot and agents; admin centers | IT implementers and admin-side trainers; replaces MS-900 for Copilot focus. No strict prereqs. |
| MS-102 | Microsoft 365 Administrator | Identity/access; security/threats; governance/compliance; monitoring | Admins configuring tenant settings, Purview policies, and Copilot deployment |
| MS-900 | Microsoft 365 Fundamentals | Cloud concepts; M365 apps/services; security; pricing | Entry-level foundation — RETIRING March 31, 2026. Transition to AB-900 for Copilot focus. |

3. TRAINING DELIVERY PROCEDURE

3.1 Recommended Session Structure

| Introduction and context (10 min) | What is Copilot; how it works; data privacy commitments; session objectives |
| --- | --- |
| Core Module 1 — Copilot in Teams (45 min) | Intelligent Recap, in-meeting Q&A, channel-scoped prompts, Context IQ |
| Core Module 2 — Copilot in Outlook/Word/Excel (45 min) | Email summarization, document drafting, data analysis, formatting outputs |
| Core Module 3 — Prompting (30 min) | GCES four-element framework; live before/after examples; iterative refinement |
| Core Module 4 — Agents and Copilot Studio overview (20 min) | What agents are; declarative agent demo; Copilot Studio overview; no-code use cases |
| Practical exercises (30 min) | Participants draft their own prompts for real work tasks; peer review |
| Q&A and responsible use review (20 min) | Data classification, TDPSA, prohibited inputs, incident reporting |
| Wrap-up and resources (10 min) | Certifications, Prompt Gallery, MS-4005/MS-4004 paths, monthly release notes |

3.2 Demonstration Guidelines

- Use only synthetic or anonymized data in all live demonstrations — never real employee, client, or organizational data

- Prepare scripted demonstration scenarios in advance; unscripted live demos in sensitive environments carry prompt injection risk

- For SharePoint/OneDrive demos: use a dedicated training SharePoint site with pre-loaded synthetic documents

- Capture unexpected outputs during demonstrations as teachable moments for the iterative refinement discussion

- Enable Purview audit logging before demonstrations in production tenant environments

4. INCIDENT RESPONSE DURING TRAINING

4.1 Incident Types to Watch For

| Sensitive data exposure | PII, PHI, or confidential organizational data appears in a Copilot output during a demonstration — stop immediately, do not screenshot or share the output |
| --- | --- |
| Prompt injection attempt | A document or file used in demonstration contains instructions attempting to alter Copilot behavior — remove file, document the incident, report to security team |
| Authentication anomaly | Unexpected access to Copilot features beyond a test account's permissions — suspend session, report to IT |
| Hallucination surfaced | Copilot generates factually incorrect content during training — use as a teaching moment for verification practices; document for training material improvement |

4.2 Notification and Documentation

- Report security incidents immediately to your organization's Information Security / IT Security team

- For data exposure incidents: document the type of data, the output where it appeared, who was present, and actions taken

- Use your organization's standard security incident report form; retain documentation per your records retention policy

- Follow up with a debrief to identify whether training materials or demonstration scenarios need to be revised

5. POST-TRAINING ACTIVITIES

5.1 Effectiveness Measurement

| Pre/post assessment | Conduct knowledge checks before and after training; target minimum 85% competency score |
| --- | --- |
| Practical exercise completion | Require participants to complete at least one real-work prompt exercise before session ends |
| 30-day follow-up | Check in with participants and their managers on Copilot adoption and observed productivity changes |
| Copilot Dashboard | Monitor Copilot Dashboard in Viva Insights for team adoption metrics, assisted hours, and feature utilization |
| Support ticket tracking | Track Copilot-related support tickets post-training; reduction indicates training effectiveness |
| Post-training survey | Collect feedback within 48 hours; analyze for content gaps, pacing issues, and material quality |

5.2 Documentation Requirements

- Maintain attendance logs with completion status for each training session

- Store pre/post assessment results and competency certifications per your organization's records retention policy

- Document any technical issues, security concerns, or content accuracy problems encountered during delivery

- Track and assign follow-up action items with owners and completion dates

5.3 Continuous Improvement

- Conduct quarterly review of all training materials to incorporate Microsoft's monthly Copilot feature updates

- Update demonstration scenarios when new high-value use cases are identified in the Copilot Dashboard

- Implement version control and approval workflow for all training material updates

- Annual comprehensive review of the full runbook; update certification requirements if Microsoft exam paths change

- Monitor: learn.microsoft.com/en-us/copilot/microsoft-365/release-notes for monthly feature changes requiring training updates

6. APPENDICES

6.1 Certification Path Summary (Q1 2026)

Recommended path for a Copilot trainer with no prior M365 certifications:

- Start: AB-900 (Copilot and Agent Administration Fundamentals) — entry-level, no prerequisites, validates admin and governance knowledge

- Core trainer: MS-4005 (Craft Effective Prompts) — the primary credential validating prompt engineering and training content expertise

- Adoption specialist: MS-4004 (Empower Workforce with Copilot Use Cases) — hands-on use case knowledge for facilitating end-user adoption

- Advanced admin: MS-102 (Microsoft 365 Administrator) — for trainers who also manage tenant configuration and security

6.2 Prompt Gallery and Resources

| Copilot Prompt Gallery | Integrated into Teams, Outlook, Copilot Chat — accessible from Copilot icon in M365 apps. Allows saving and sharing team prompt templates. |
| --- | --- |
| Copilot Lab | Role and industry-specific prompt examples; accessible via M365 Copilot licensed accounts |
| Microsoft Learn — Prompting | learn.microsoft.com/en-us/training/paths/craft-effective-prompts-copilot-microsoft-365/ |
| M365 Copilot Release Notes | learn.microsoft.com/en-us/copilot/microsoft-365/release-notes — review monthly before each training delivery |
| Copilot Setup Guide | learn.microsoft.com/en-us/copilot/microsoft-365/microsoft-365-copilot-setup |
| Purview + Copilot | learn.microsoft.com/en-us/purview/ai-m365-copilot |
| Privacy and Data Security | learn.microsoft.com/en-us/copilot/microsoft-365/microsoft-365-copilot-privacy |

Sample deliverables and portfolio materials: github.com/nweberjustai-hub  |  Prepared by: Nathan Weber, PMP CEH PSM  |  LachesisAI